Attendees: Rachel, Robby, Nathaniel, Jen, Robyn

* Macrofab order has been put in, we’re about ~109 on the list
* They have ordered the board and parts

Prototype 2

* Boards have been tested individually, need to put them together and then test
* Wednesday meeting is when we will do so, then we will try to work during the second half of the week on that
* Make sure Prototype 2 is completely working
* Have the headers come in? Don’t stack it for now

Affiliates Day

* Poster, and prototype demo

3/20 Progress report w/ Gary

* We’re in the MF queue
* We gave them some $$$
* Estimated ready on 3/28
* Only need to solder headers and few misc components

P2 boards tests, working separately. This is already showcase-ready… Brady will get the solar cells on the board w/ heat gun probably

Comms board working, Nathaniel made android app, can get data from 2 sources

Dropping dust sensor for now

How much to focus on getting affiliates day up and running?

Needs: get the boards together, “don’t put your showcase at risk” - GW

To do: solder extra boards, get the code together