## Slide 1: 11/28/18 Meeting Update Post-Thanksgiving stressing

## Slide 2: Agenda
We took a breather over Thanksgiving (did work for other classes)
Power
  Buck boost converter, fuel gauge, LDOs arrived
  Problem #1: programming fuel gauge (Brady)
  Problem #2: outdoor battery charging (Rachel)
Progress
What’s left?
  What should we do to prepare for the prototype presentation (besides make it work)?

## Slide 3: Power
Parts arrived
Sharing the fuel gauge programmer with the Wireless Neural Recording team
  Issue: Software was incompatible with hardware, but turns out it was the wrong software
  Planning to program fuel gauge over the next few days, then LDOs should just pop in
Something’s up with our charger
  Battery keeps oscillating
  It has been doing this, but I originally thought it was normal. Now I’m not so sure
    Plan A: contact an apps engineer. Plan B: find different energy harvester for prototype 2
Collected more data outside
  Problems at first getting drivers to work, but now functioning
  Already collected data in the shade. Soon will collect data in direct sunlight
  Should allow us to finish characterizing our power system

## Slide 4: Solar Cells
(Sorry it’s not a curve)

## Slide 5: Battery Charging
Data collected in shade (sunny day overall)
9:00 am-7:45 pm
  Labview glitch during initial 2 hours
3.002 V → 3.457 V
Next steps
  1) reproduce weird behavior
  or 2) collect better data

## Slide 6: Solar Cells
Bigger solar cells?
Solar Cell | Size | Power (mW)
SLMD121H04L-ND (current one) | 43MM x 7MM | 89
SLMD600H10L-ND | 22MM x 35MM | 111
SLMD480H12L-ND | 35MM x 22MM | 109
SLMD121H10L-ND | 42MM x 35MM | 223

## Slide 7: More BLE Power Data
See power Document for the data
https://docs.google.com/document/d/111McvpkfxrFAivys9zhVATOuUiXMHiGPcLr7ZAXxH_M/edit

## Slide 8: Wrapping up the semester
Code:
  Waiting on programmed fuel gauge to have conditional transmission
  Writing to FRAM (debugging)
Power Characterization Report
  In progress
Preparing for next semester
  Making lists of parts needed for prototype 2
  Thinking about PCBs and schematics

## Slide 9
Objectives for Cycle 2 |  |  | 
Related Specifications | Objective | Potential Points (<=300) | Graded Points
Spec 1 | Acquire and store temperature/humidity sensor data using MSP430 (working I2C communication) | 200 | 
Spec 2 | Working bluetooth data transmissions to a computer or phone | 300 | 
Spec 2 | Communication range of at least 5 meters | 300 | 
ALL | Characterize power requirements for temperature/humidity sensor (peak, average, and duration of current draw) | 150 | 
ALL | Characterize power requirements for BLE chip (peak, average, approximate duration of current draw) | 150 | 
Spec 3 | Power system can charge battery, monitor power availability, provide appropriate voltage rails to system | 200 | 
Spec 4 | Characterize battery performance (charge cycle, etc.) | 150 | 
Spec 3 | Characterize solar cell performance under different conditions (indoor, outdoor, etc.) | 150 | 
Spec 5 | MSP430 able to schedule Tx based on power availability | 100 | 
Spec 8 | The final components (not counting eval boards) used in prototype 1 cost less than $200 | 300 | 
 | TOTALS (=2000) | 2000 |