## Slide 1: 1/16/19 Weekly Meeting Update
Odds and Ends

## Slide 2: Agenda
Comms Progress
Progress with Fuel Gauge
Anti-Progress with I2C, but fixed finally this morning!
PCB Design

## Slide 3: Comms
Working on PCB
Working on Code
  Meet with Axion, not as far as I originally thought
Going with 2 different antennas (2 versions of boards)

## Slide 4: Progress with Fuel Gauge
Code has been written to configure the fuel gauge when the device is turned on
Code has been written to read the State of Charge periodically
Currently, State of Charge is being read as 2% at 3.5 V
  It is absolutely not
We believe that the configuration is still not being updated because of checksum issues.

## Slide 5: Anti-Progress with I2C, then progress
I2C did work
I2C no longer works (sort of)
Our code doesn’t seem to agree with the non-standard I2C protocol utilized by the fuel gauge
Nathaniel is currently exploring (fixed as of this morning)

## Slide 6: PCB Progress
Library of parts almost complete
  Rachel is adding the battery and solar cell footprints
Tried to meet with Erik
  This did not happen, miscommunication on our parts
  Hopefully we can meet with him soon for PCB tips and tricks
  Failed meeting turned into a “How to use Git with EAGLE” session
Progress is happening
  3 boards are currently being designed

## Slide 7: TO-DO
Finish library
Finalize selection of passive components
  What size?
Create schematic
Place and route boards
Finalize design and submit to MacroFab
  We plan on having the boards designed by Friday night.
  What time/day works for you next week for design preview?
  Submit to MacroFab before end of next week, by Wednesday night ideally
  What to do while waiting for boards?