## Slide 1: 2/13/19 Progress Report
Transition Period

## Slide 2: Agenda
Progress
Next steps
Miscellaneous

## Slide 3: Progress

## Slide 4: Prototype #2 PCB Design - Ordered
Processor & CommsA (trace antenna) boards
  Rotated parts problem - Just a rendering error
  Should receive them by 2/19 (according to Macrofab)
Power board
  New fuel gauge
  Ordered yesterday
  Should receive by 2/25
CommsB board (ceramic antenna)
  Ordered yesterday
  Should receive by 2/25

## Slide 5: UART Code for Particulate Sensor
WORKING!!!
Turns out it was a connection issue
Still need to integrate with the rest of our code

## Slide 6: Prototype #3 Brainstorming
Met with the sponsors just a few minutes ago
Ideas…
  Write a paper
  Investigate communication through solar cell
  Demo
    LEGO style
    Our board senses, communicates to Raspberry Pi (etc.) to turn on LEDs

## Slide 7: Action Items

## Slide 8: Action Items
Work on comms code - Nathaniel
Integrate particulate/UART code - Robyn, Rachel
Work on fuel gauge code - Brady

## Slide 9: Miscellaneous