## Slide 1: 3/20/19 Progress Report
We Are Afraid
(because Showcase is 3 weeks away)

## Slide 2: Agenda
Progress
Next steps
Miscellaneous

## Slide 3: Progress

## Slide 4: Prototype #3
Prototype #3 Completed & Ordered
  No problems with Macrofab (yay!)
  $1,996.86 total for 10 of each board
  Estimated ready on 3/28 (a week from tomorrow)
Will only use for Showcase if it works right off the bat.

## Slide 5: Prototype #2
Individual boards tested and working
  Power board charges battery & provides voltages to the header off-board
  Comms board connects and transmits data
  Processor board activates the temp/hum sensor and gets good data
Dust sensor works but data is hard to verify
  We are dropping this for now since it will not be part of our Showcase demo

## Slide 6: ECE Corporate Affiliate’s Day
Registered for poster session
Registered as attendees
Poster draft
How much focus should we place on this?

## Slide 7: Action Items

## Slide 8: Action Items
Prototype #2: Connect the boards & test them together
  Will work on integrating code to support this
  Will solder more boards for easier group work
Affiliate’s Day
  Poster (see draft)
  Pitch
  Demo
  Polo’s - pick up next Thursday

## Slide 9: Miscellaneous