## Slide 1: Progress Meeting 3/27/19
Takin’ care of business

## Slide 2: Agenda
Cycle 4/5 and Final Objectives
Prototypes 2 and 3
Affiliate’s Day
Showcase
Beyond showcase

## Slide 3: Cycle 4/5 and Final Objectives
Product Development Worksheet

## Slide 4: Prototypes 2 and 3
Prototype 3 was picked up yesterday!
  It’s beautiful
Working on code for prototype 2
Soldering components onto prototype 3
Assuming the code works on prototype 2, we’ll transition to prototype 3

## Slide 5: Affiliate’s Day
Poster
Poster is finished except for:
  Updating picture to show Prototype #3 (or at least a flipped power board)
  Calculating how often we can TX based on charging current in different conditions
Demo:
  Comms board transmitting fixed data to app
  Have Prototype #3 out for people to see
  We can add more if time allows

## Slide 6: Showcase
Demo (Rachel is prepping this stuff):
  Acrylic sign of our logo
  Small stands to put the active demo nodes on
Poster:
  Probably the same as for Affiliate’s Day
  Maybe a bit less technical?
Still need
  Working data line from MSP to COMMS
  Accelerometer code for Prototype #3 (assuming the boards are good)

## Slide 7: Beyond Showcase
External Competition Submission
  Open for submission March-June
TI Writeup
  Because they gave us free stuff
Final Presentation
  Only to you?
Documentation?
Sponsor Meeting?
Other?